Initial Project Planning Template

| Date | 21 September 2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Online Learning Engagement and Student Performance analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Understanding | USN-1 | As a Data Analyst, I can collect and import the online education dataset (student demographics, activity and performance records) into Power BI. | 2 | High | Member 1 Member 1 | 02 Sep 2026 | 04 sep 2026 |
| Sprint-1 |  | USN-2 | As a Data Analyst, I can profile the dataset to identify missing values, duplicates and inconsistent categories in gender, region and highest education. | 2 | High | Member2 | 05 Sep 2026 | 07 Sep 2026 |
| Sprint-1 | Data Cleaning & Preparation | USN-3 | As a Data Analyst, I can clean and standardize the dataset (handle nulls, fix data types, remove duplicates) so it is ready for modeling. | 3 | High | Member 1 | 07 Sep 2026 | 10 Sep 2026 |
| Sprint-1 |  | USN-4 | As a Data Analyst, I can derive engagement level, performance level and risk level categories from raw activity and score data. | 3 | Medium | Member 2 | 10 Sep 2026 | 12 Sep 2026 |
| Sprint-2 | Data Modeling | USN-5 | As a Data Analyst, I can build the data model (tables and relationships) for the online education dataset in Power BI. | 2 | High | Member 1 | 12 Sep 2026 | 14 Sep 2026 |
| Sprint-2 |  | USN-6 | As a Data Analyst, I can create DAX measures for Total Students, Average Score, Average Clicks, Pass Rate and Dropout Rate. | 3 | High | Member 2 | 14 Sep 2026 | 16 Sep 2026 |
| Sprint-2 |  | USN-7 | As a Data Analyst, I can create measures/columns that classify students into Low, Medium and High risk levels. | 2 | Medium | Member 1 | 16 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Dashboard – Overview | USN-8 | As an Administrator, I can view a summary dashboard with KPI cards for total students, average score, average clicks, pass rate and dropout rate. | 2 | High | Member 2 | 18 Sep 2026 | 21 Sep 2026 |